## Slide 1: FINDINI 4.0.10 Release Summary
Objective:
This release will focus on getting the EBS environment 12.1.3 ready for Windows 10 and MicroSoft Office 2016, and upgrading our Golden Gate Replication software to version 12.2.0.1. This release will also include Oracle's July Compliance Security updates for the standard software and database patching needed to keep the EBS, CPATH, & OBI Replication systems up to date with many industry security regulations and requirements. These will include updates for PSU, CPU, JDK, JRE, & Solaris Operating System patching. We are also addressing a few additional bug fixes and system enhancements from our current Product Backlog.
As we have written to you in past publications and other communications, the HUIT Oracle Financials team has been working on the Oracle Financial Platform Improvement (OFPI) project. This phased project is helping us prepare and execute HUIT and the University to meet the goals of moving towards virtual servers on cloud based technologies for our Oracle Financial software. Some of the benefits we will gain will be cost savings to support and run our financial systems, stronger business continuity and disaster recovery, and enhanced performance and reliability as we move off of our current aging hardware. Our outdated server technologies that several of our custom applications, such as PCARD and Web Reimbursement function on, are expiring very soon. The current language that these functions are written in is also no longer viable or supportable. As part of 4.0.10, HUIT has been in the process of rewriting and testing these functions to accommodate these needed changes in a supportable language (APEX) that would result in the least amount of invasive changes to the end users. PCARD users will see these changes completed in this October 2016 FINDINI release. This is a significant step to allowing us to move closer to having these custom applications run on our future cloud based virtual servers that we will deliver under the OFPI Project in the Spring of 2017.
Release Cycle & Milestones
Development
Unit Testing
P-3
Done – JUL 27
PTCH
Functional Testing
P-2
AUG 1
TEST
Interface/Regression
P-1
SEP 12
PRODUCTION
Go Live/Stabilization
P
OCT 22

## Slide 2: FINDINI 4.0.10 Release Summary
Summary of Changes deployed for this Release
Summary | Backlog Category | Summary | Backlog Category | Summary | Backlog Category
PCARD functions addressed for APEX rewrite under the HRVD^PCard^Local Admin responsibility: Report on Allowable Tub-Org Combos Maintain Security Groups Create New Security Group | Functional Update | PCARD functions addressed for APEX rewrite under the HRVD^PCard^Local Admin responsibility: Maintain Cards Report on Card Applications Detailed Transaction Report Report on Cards Report on Card Usage Request New Card | Functional Update | PCARD functions addressed for APEX rewrite under the HRVD^PCard^Local Admin responsibility: Add/Maintain Card Reviewers Report on Group Reviewers Add/Maintain Group Reviewers | Functional Update
PCARD functions addressed for APEX rewrite under the HRVD^PCard^Central Admin responsibility: Delete applications Assign cards/account numbers | Functional Update | PCARD functions addressed for APEX rewrite under the HRVD^PCard^Central Admin responsibility: Maintain a user or privilege Manage HUID Exceptions Add a new user or privilege Manage Restricted Object Codes View user information | Functional Update | PCARD functions addressed for APEX rewrite under the HRVD^PCard^Central Admin responsibility: Add a replacement purchasing card View card information Create File of New Card Applications Maintain existing card | Functional Update
PCARD functions addressed for APEX rewrite under the HRVD^PCard^Central Admin responsibility: Create a new school View school information Maintain an existing school | Functional Update | PCARD functions addressed for APEX rewrite under the HRVD^PCard^Central Admin responsibility: Modify Sweep Date Modify GL Code | Functional Update | PCARD functions addressed for APEX rewrite under the HRVD^PCard^Central Admin responsibility: Selected Sweep Total Transaction Amount in Each Bank Cycle Sweep History Total Transaction Amount in A User Defined Cycle | Functional Update

## Slide 3: FINDINI 4.0.10 Release Summary
Summary of Changes deployed for this Release continued
Summary | Backlog Category | Summary | Backlog Category | Summary | Backlog Category
Enhance the CSMA Fund Batch Upload Templates to have required GIO & TDO fields | Functional Update | Patch 21624242: APPLICATIONS R12 INTEROPERABILITY PATCH FOR JRE PLUGIN | Functional Update | Patches for Readiness for Microsoft Office 2016 (32-bit) | Functional Update
GoldenGate upgrade to 12.2.0.1 on both source apollo2x and target rep0X servers | Functional Update | Oracle database JUL-16 PSU Patch 23615289 (PSU + OJVM PATCH) for Replication 12.1.0.2 | Database Technology | Oracle database JUL-16 PSU Patch 23054246 for CPATH 12.1.0.2 | Database Technology
JDK updates JUL-16 - JDK 1.7.0_111 Patch 23218354 for EBS | Application Technology | JRE update JUL-16 - JRE 1.8.0_102 Patch 23218390 for EBS | Application Technology | ATG CPU updates JUL-16 Patch 23144507 for EBS | Application Technology
JDK JUL-16 update for standalone 10gAS to Java 1.6.0_121 Patch 23218364 | Application Technology | OS 2-2016 Solaris Server Patching for EBS | Server Technology | OS Solaris Server JUL-16 JDK 1.7.0_111 Maintenance Update for EBS | Server Technology
WebLogic JUL-16 Update Patch 23094292 for CPATH 12.1.3 | Server Technology | Allow Vendor Requests to be pulled back & forwarded from a Notification by the Preparer | Functional Update |  |