## Slide 1: FINDINI 4.0.9 Release Summary
Objective:
This release will be focused on integrating the new Concur Travel and Entertainment Expense system with the Oracle GL & PeopleSoft, upgrading the CPATH application to a more current version, upgrading the OBI Replication database to the latest Oracle database, updating Solaris to Solaris 10 patch set 11, rewriting several processes using the APEX method that are currently written in Mod PL SQL that live on the expiring 10gAS application server to prepare for the future move for these processes onto a new web-logic server (coding and testing will be part of this release, but delivery to PROD will come later), and addressing the JAN 2016 Compliance Security updates for PSU, CPU, JDK, JRE, & Solaris Operating System patching, as well as introducing some additional bug fixes and system enhancements
Release Cycle & Milestones
Summary of Changes deployed for this Release
Development
Unit Testing
P-3
Done - JAN 29
PTCH
Functional Testing
P-2
FEB 5
TEST
Interface/Regression
P-1
MAR 14
PRODUCTION
Go Live/Stabilization
P
APR 22
Summary | Backlog Category | Summary | Backlog Category | Summary | Backlog Category
Harvard Patch Master Apex Application provides a utility to analyze functional patches being introduced to our environment | Functional Update | Oracle GL file created from import of Concur T&E Standard Accounting Extract data dump | Functional Update | CPATH upgrade application to version 7.3.01.122 | Functional Update
Oracle GL COA List Import to Concur T&E application | Functional Update | PeopleSoft Employee Interface to Concur T&E application | Functional Update | CPATH Web logic upgrade to 12.1.3. This upgrade will include 12.1.3.0 PSU 12.1.3.0.5 (Patch 21370953) + Patch 22248372 for CVE-2015-4852) | Application Technology
Chart of Accounts Validator modification to dynamically insert valid code combos & other small message/display changes | Functional Update | HUCP CPATH GL transaction load API modification to accommodate upcoming Cost Control module | Functional Update | CPATH JDK JAN-16 update - JDK 1.7u79 | Application Technology
Oracle GL Sponsored Fund Validation Table to Concur T&E | Functional Update | Vendor Request form Enhancements including needs for Foreign Vendor Glacier process | Functional Update | JDK updates JAN-16 - JDK 1.7.0_95 for EBS Patch 22187044 | Application Technology

## Slide 2: FINDINI 4.0.9 Release Summary
Summary of Changes deployed for this Release continued
Summary | Backlog Category | Summary | Backlog Category | Summary | Backlog Category
JRE update FEB-16 - JRE 1.8.0_74 for EBS Patch 22634009 | Application Technology | CPATH Oracle database JAN-16 PSU patch 21948354 | Database Technology | OS 1-2016 Server Patching for EBS including Veritas-5.1SP1RP4 | Server Technology
ATG CPU updates JAN-16 for EBS Patch 22133441 | Application Technology | Replication DB upgrade 12.1.0.1 to 12.1.0.2 | Database Technology | OS Server JAN-16 JDK 1.7.0_95 Maintenance Update for EBS | Server Technology
Concur Implementation: REP / Golden Gate Environment for new schema | Application Technology | CPATH JAN-16 WebLogic 12.1.3 patch 21983457 | Application Technology | Apply Oracle Solaris 10 Update 11 (Oracle Solaris 10 1/13 s10s_u11wos_24a) | Server Technology
JDK JAN-16 update for standalone 10gAS to Java 1.6.0_111 Patch 22187051 | Application Technology | Replication Database JAN-16 PSU Patch 22191659 (Combo OJVM PSU) | Database Technology |  |